## Slide 1: Building A Quadcopter in Nine Weeks
To do great things you need to things: A plan and not quite enough time
--SOMEONE
Homepage: http://goo.gl/6V82y3

## Slide 2: Course Goals
Build several small quadcopter
  In 9 weeks
  Mostly from “scratch”
Learn
  Basic PCB design
  How to integrate diverse hardware/software components
  About quadcopter-related technologies
    Motors
    Control theory
    Remote controls

## Slide 3: This is an Experimental Class
I haven’t done this before
You haven’t done this before
We are blazing a trail
Your Task
  Work Hard
  Figure stuff out
  Take the initiative
My task
  Provide high-level guidance
  A few lectures
  Make sure you have what you need to succeed.
  Maybe help out.

## Slide 4: Grades and Stuff
No final
To pass you must
  Participate fully in the course
  Keep a journal of your experiences and what you’ve learned.
  Give one presentation in class about some piece of the project you worked on.

## Slide 5: High Level Plan
Motor & Controller
C1
Works
Flight Control Software
C2
Works
IMU/Sensors
C3
Works
Remote Control
C4
Works
Micro Controller
C5
Works
Week 5
Q1
Q2
Q3
Q4
Week 10
Power
C6
Works

## Slide 6: IMU + Software
Tasks
  Make the IMU we have chosen work with arduino
  Make it work with our radio-enabled arduino
  Make MultiWii work with the IMU
  Demonstrate this using the MultiWii GUI
  Fully understand IMU BOB schematic.
Deliverables
  List of manufacturable/orderable components for the IMU
  Eagle devices for those parts.
  Schematic with components necessary to connect the IMU to microcontroller.
  Instructions for downloading, installing MultiWii
  A version of MultiWii modified/configured to meet our needs.
Known unknowns
  Can the IMU talk at 3.3V?
  What components of the BOB are necessary?
  Does MultiWii build in Arduino? Do we need a different toolchain?
  How does MultiWii interface with motors, IMU, and the radio?

## Slide 7: Motor + Controller
Tasks
  Figure out how to control a DC motor with an arduino.
  Determine how much current the motor will draw.
  Determine which transistors we should use.
  Work with SW team to integrate control with MultiWii
Deliverables
  Appropriate, orderable propellers and motors
  A schematic for the motor driver/controller with necessary eagle devices
  Documentation explaining how to use the motor controller.
Known unknowns
  How much current do we need?
  What kind of xtrs do we need?
  Do we need diodes?
  How fast can we vary the speed of the motors?
  How much lift will the motors generate?

## Slide 8: Microcontroller + Radio
Tasks
  Successfully program our microcontroller+radio
  Get two of them to communicate
  Characterize it’s bandwidth and range.
  Work with SW team to integrate it with MultiWii.
  Fully understand the microcontroler BOB schematic
  Work with other teams to understand which portions of the schematic we will need
Deliverables
  Manufacturable/orderable components to implement the microcontroller and radio
  Schematic for the microntroller and radio.
  Documentation explaining how to upload code to the Quadcopter and controller/transmitter
Known unknowns
  How fast can we send data?
  How do we present interference between two communicating transmitters/quads?
  How do we flash the bootloader?

## Slide 9: Transmitter/controls
Tasks
  Figure out what kind of joysticks/controls we need.
  Design the controller.
  Figure out how much power it will need and provide a solution for powring it based on lipo batteries.
  Work with radio team to understand how to pair remote with quad.
  Test the schematic on a bread board.
Deliverables
  Manufacturable/orderable parts of the controller
  Eagle components for those parts
  A schematic for the controller, including micro controller and antenna.
  Documentation for the controller
Known unknowns
  What kind of joystick, etc?
  Power requirements?
  What kind of antenna to use?

## Slide 10: Power
Tasks
  Design power connectors
  Design voltage regulation circuitry
  Work with motor, IMU, microcontroller teams to understand power requirements
  Learn about our batteries
  Test the design on a bread board.
Deliverables
  Manufacturable/orderable components for the power supply
  Necessary Eagle devices and a schematic for the power supply.
  Documentation explaining the operation of the power supply.
Known unknowns
  How much power will the system need?
  How much do we need to worry about battery voltage fading?
  What components do need to manage power?
  Do we need to worry about isolating logic power from motore power?

## Slide 11: For all Tasks
Documentation
  All the documentation goes in on the wiki: https://sites.google.com/a/eng.ucsd.edu/gadgetron/the-quadcopter-class
Everything else goes in Git
  https://github.com/NVSL/Quadcopters

## Slide 12: General Challenges
Identifying parts we can actually order in small quantities and in a timely fashion is hard. Places to look:
  Adafruit.com
  Sparkfun.com
  Digikey.com
The standard Eagle libraries contain many standard packages. If you use them, you need to check them very carefully.
PCB Lead time
  Our current board manufacturing solution takes 10-14 days. We are working on an alternative.
We need to order the parts for quadcopters when we we order the boards for them
Keep a close eye on weight. I’m going to buy a precise scale.
Not making mistakes…

## Slide 13: Design Reviews
We will only get one chance to build the quadcopters. No respins.
You must get every Eagle device, package, schematic symbol, schematic, and board reviewed by a member of another team.
  This is everyone’s best interest.
  We are sharing all the elements of the design

## Slide 14: Resources
We can buy more or less whatever you need (but shipping time is a potential problem)
We are building up resources in 3219 (the embedded systems lab)
We can also draw upon stuff in my research lab space, but you need to check with me
  Misc tools, electrical components, hot glue, solder, etc.
We also have access to a laser cutter and a nice 3D printer, should that be useful.
  We don’t have time to learn much about these
  If you know what you are doing already, that’s great.
Let me know if you need something

## Slide 15: Button/Light Tutorial

## Slide 16: PCB Design
Eagle Part design tutorial
  https://learn.adafruit.com/ktowns-ultimate-creating-parts-in-eagle-tutorial
Eagle Schematic tutorial
  https://www.sparkfun.com/tutorials/108
Eagle PCB Layout Tutorial
  https://www.sparkfun.com/tutorials/109
Other Eagle Part Tutorial:
  https://www.sparkfun.com/tutorials/110

## Slide 17
https://www.sparkfun.com/products/10935

## Slide 18: http://goo.gl/I9uZGp

## Slide 19: http://goo.gl/biRnp9

## Slide 20: http://goo.gl/d9MZ5

## Slide 21: http://goo.gl/TLEIOT